Clerk #8

Bid Time Frame

Mr. Hedlund moves to amend the bill in Section 23 by adding after the words “in this section” in line 570 the following text:

“In cases where the construction period exceeds the number of construction days as part of the bid’s time parameter by more than 5%, the contractor shall forfeit the project’s surety bond.”