## Slide 1: ULLYSES Program Update
Charting Young Stars’ Ultraviolet Light with Hubble
Will Fischer
ODYSSEUS Meeting– Nov 11 2021

## Slide 2: Survey Stars Observed to Date
Fall 2020: 13 stars observed in Orion OB1 and σ Ori
Spring/Summer 2021: 18 stars observed
Star | Region
ECha J0844.2-7833 | η Cha
2MASS J11432669-7804454 | Cha I
CHX 18N | Cha I
Hn 5 | Cha I
IN Cha | Cha I
Sz 10 | Cha I
Sz 45 | Cha I
XX Cha | Cha I
Star | Region
SSTc2d J160000.6-422158 | Lupus
Sz 66 | Lupus
Sz 69 | Lupus
Sz 71 | Lupus
Sz 72 | Lupus
Sz 75 | Lupus
Sz 76 | Lupus
Sz 77 | Lupus
Sz 111 | Lupus
Sz 130 | Lupus
Observations were coordinated with TESS when possible
HST had high failure rates during much of the spring and summer, so several stars were repeated. The entire COS+STIS sequence was repeated if any individual visit failed, so there’s unexpected time coverage in some cases.
SSTc2d J161344.1-373646 was planned during the June-July HST downtime and never rescheduled; may be attempted in 2022

## Slide 3: Winter 2021-22 Survey Stars
Phase IIs have been implemented and observations are being scheduled
Windows reflect ground-based availability
Star | Region | Window | Note
RX J0438.6+1546 | Taurus | 10 Nov – 21 Dec | WTTS
V505 Ori | σ Ori | 13 Nov – 16 Jan | Repeat of low S/N Fall 2020 target
RECX 5 | η Cha | 28 Dec – 20 Mar | 
RECX 6 | η Cha | 28 Dec – 20 Mar | WTTS
RECX 9 | η Cha | 29 Dec – 20 Mar | 
SY Cha | Cha I | 23 Jan – 6 May | 
Sz 19 | Cha I | 24 Jan – 11 May | 
VZ Cha | Cha I | 24 Jan – 14 May | 
WZ Cha | Cha I | 24 Jan – 14 May | 
HD 104237E | ε Cha | 5 Feb – 23 May | 
Windows really open once COS and STIS are back up

## Slide 4: Spring/Summer 2022 Survey Stars
Phase IIs are being implemented; consider these more tentative
These are expected to be the last survey stars
Star | Region
RX J1556.1-3655 | Lupus
SSTc2d J161243.8-381503 | Lupus
Sz 82 | Lupus
Sz 84 | Lupus
Sz 97 | Lupus
Sz 98 | Lupus
Sz 99 | Lupus
Sz 100 | Lupus
Sz 103 | Lupus
Star | Region
Sz 104 | Lupus
Sz 110 | Lupus
Sz 114 | Lupus
Sz 115 | Lupus
Sz 117 | Lupus
Sz 129 | Lupus
RX J1842.9-3532 | Corona Australis
RX J1852.3-3700 | Corona Australis
Observing Windows
Lupus: 26 Mar – 29 Jul
Corona Australis: 1 May – 4 Sep

## Slide 5: Monitoring stars
Goal: 12 visits over 3 consecutive rotations
Last 5 GM Aur visits were lost due to ongoing HST downtime
Instruments are being brought back up one by one; ACS is already operational
5 new GM Aur visits will run once COS is back up; tentatively planned to start between Dec 4 and Dec 10 and occur about once per day
Epoch 1 (2021) | Dates | Coordination | Good Visits
TW Hya | 29 Mar – 8 Apr | TESS, Chandra | 11 of 12
RU Lup | 10 Aug – 21 Aug | XMM | 10 of 12
BP Tau | 20 Aug – 12 Sep | XMM | 12 of 12
GM Aur | 13 Oct – 30 Oct | TESS | 7 of 12
Epoch 2 (2022) | Approx. Dates
TW Hya | 7 Mar – 16 Apr
RU Lup | 10 Aug – 28 Sep
BP Tau | 10 Aug – 18 Sep
GM Aur | 6 Sep – 5 Nov